# HMRC Internal Reporting Platform — Cloud Migration

| Project type | Infrastructure / Cloud Migration |
| --- | --- |
| Sponsor | Chief Digital Officer |
| Delivery date | Q3 2025 |
| Document version | 0.1 DRAFT |

# Background

A legacy on-premise SQL Server reporting stack serving 400 internal analysts will be migrated to Azure (Azure SQL, Power BI Embedded, Azure Data Factory). The existing system runs on hardware approaching end-of-support and presents growing operational risk.

# Requirements

- Migrate all 38 existing SQL Server databases to Azure SQL Managed Instance with zero data loss

- Re-platform 120 SSRS reports to Power BI, maintaining visual parity

- Implement Azure Data Factory pipelines to replace existing SSIS packages

- Achieve <2 second report load time at peak (500 concurrent users)

- All data classified OFFICIAL-SENSITIVE must remain in UK South and UK West regions only

- Role-based access control to be replicated from Active Directory groups

- Provide 99.5% uptime SLA post-migration

# Deliverables

- Migration runbook and rollback plan

- Azure architecture diagram (HLD + LLD)

- Migrated databases validated against checksums

- Power BI workspace with all 120 reports, signed off by departmental leads

- ADF pipeline documentation and monitoring dashboard

- Performance test report (load and stress)

- Post-migration support documentation