# Data Mesh Platform — Phase 1 (Finance Domain)

| Project type | Data Engineering / Platform |
| --- | --- |
| Sponsor | Chief Data Officer |
| Delivery date | Q2 2026 |
| Document version | 0.1 DRAFT |

# Background

Phase 1 of a multi-year data mesh programme. A self-serve data platform built on Databricks, enabling the Finance domain to publish and consume data products. Subsequent phases will onboard HR, Operations, and Commercial domains.

# Requirements

- Deploy Databricks on Azure with Unity Catalog for data governance

- Implement data domain ownership model — Finance domain team as first producer

- Ingest from 6 source systems: SAP, Workday, Salesforce, legacy Oracle, and two flat-file FTP feeds

- Data products must include SLA metadata, data quality scores, and lineage

- Row-level security enforced at Unity Catalog level

- Support batch (daily) and near-real-time (15-minute) ingestion patterns

- Self-service catalogue accessible to 50 analysts within Finance without engineering support

# Deliverables

- Databricks environment (dev, test, prod) with Unity Catalog configured

- 6 ingestion pipelines (batch and streaming) tested and documented

- Data catalogue with 3 Finance domain data products published

- Data quality framework with automated tests and alerting

- Data mesh operating model documentation (roles, governance, onboarding guide)

- Analyst training programme (4 sessions delivered)

- Runbook for platform operations team