# Accounts Payable Automation — RPA and AI Document Processing

| Project type | Intelligent Automation / RPA |
| --- | --- |
| Sponsor | Finance Director |
| Delivery date | Q2 2025 |
| Document version | 0.1 DRAFT |

# Background

Automate the end-to-end accounts payable process: invoice receipt (email and portal), data extraction (AI/OCR), 3-way matching, and payment approval workflow. Currently an 8 FTE manual process handling 4,000 invoices per month with high error rates and slow cycle times.

# Requirements

- UiPath automation for invoice intake from shared mailbox and supplier portal

- AI document processing (Azure Form Recognizer) for extraction of 22 invoice fields

- Automated 3-way matching against purchase orders and goods receipts in SAP

- Exception handling workflow with human-in-the-loop escalation UI

- Process 95% of invoices without human intervention (straight-through processing)

- <4 hour processing time from receipt to payment approval

- Audit trail for all automated decisions (GDPR and financial control compliance)

- Full reconciliation with SAP FI module

# Deliverables

- UiPath robots deployed (attended and unattended)

- Azure Form Recognizer model trained and evaluated (>95% field extraction accuracy)

- SAP integration layer (RFC/BAPI)

- Exception handling UI (Power Apps)

- Audit trail database and reporting dashboard

- Process re-design documentation (AS-IS / TO-BE)

- UAT sign-off from Finance and Internal Audit

- Hypercare support plan (30 days post-go-live)