# Online Marriage Allowance Claim Service

| Project type | GOV.UK Digital Service |
| --- | --- |
| Sponsor | Policy Lead, Personal Tax |
| Delivery date | Q1 2025 |
| Document version | 0.1 DRAFT |

# Background

Replace the existing paper-based marriage allowance claim process with a fully digital service on GOV.UK, built in line with GDS Service Standard and using the GOV.UK Design System. The paper process generates significant volumes of manual processing and citizen correspondence errors.

# Requirements

- End-to-end digital journey: eligibility check, identity verification (GOV.UK One Login), claim submission, confirmation

- GOV.UK Design System components only (no custom UI patterns)

- Integration with GOV.UK One Login for identity assurance (Level 1)

- Real-time eligibility determination against HMRC backend (NPS system)

- Claim confirmation letter generated and delivered via GOV.UK Notify

- Accessible to WCAG 2.2 AA standard

- Support for assisted digital (telephone alternative documented)

- Pass GDS spend control and service assessment (public beta)

- Welsh language option in line with Welsh Language Standards

# Deliverables

- End-to-end digital service on GOV.UK (public beta)

- GOV.UK One Login integration (tested and signed off)

- NPS backend integration with error handling

- GOV.UK Notify template and delivery tracking

- Accessibility audit report and remediation sign-off

- Welsh-language version signed off by Welsh Language Unit

- GDS beta assessment artefacts (user research, analytics, service KPIs)

- Assisted digital process documentation