# Salesforce CRM Implementation — Customer Compliance Teams

| Project type | SaaS Implementation / CRM |
| --- | --- |
| Sponsor | Director of Compliance |
| Delivery date | Q3 2025 |
| Document version | 0.1 DRAFT |

# Background

Implement Salesforce Sales Cloud and Service Cloud for 300 compliance officers managing a portfolio of 15,000 active cases. Replace 4 legacy systems: spreadsheets, Access databases, a 2009 bespoke .NET application, and a shared Outlook mailbox used for case tracking.

# Requirements

- Salesforce Sales Cloud (account/contact management) and Service Cloud (case management)

- Data migration from 4 legacy sources: cleanse, deduplicate, and load approximately 500,000 records

- Custom case management workflow (14 case types, each with distinct stages and SLAs)

- Integration with corporate Active Directory (SSO via Azure AD)

- Integration with document management system (SharePoint Online)

- Reporting suite: 12 standard dashboards, self-service for managers

- Training for 300 users (tiered: power users, standard users, managers)

- GDPR compliance: right to erasure workflow, data retention policy enforcement

# Deliverables

- Configured Salesforce org (Sales Cloud and Service Cloud)

- Data migration: validated extract, transform, load for all 4 sources

- 14 case workflow automations (Flow and Apex)

- Azure AD SSO integration and permission set architecture

- SharePoint integration (files linked to cases)

- 12 dashboards and self-service report builder training

- Training materials and 6 delivered sessions (300 users)

- GDPR workflow documentation and DPO sign-off

- Post-go-live hypercare (4 weeks)