# Machine Learning Operations (MLOps) Platform — Risk Scoring Engine

| Project type | AI/ML Platform Engineering |
| --- | --- |
| Sponsor | Head of Data Science |
| Delivery date | Q4 2025 |
| Document version | 0.1 DRAFT |

# Background

Establish an MLOps platform to operationalise 3 existing data science models currently running as ad-hoc Python notebooks: a fraud risk score, a debt repayment propensity model, and a customer contact preference predictor. Platform to support future model deployment at scale.

# Requirements

- MLflow for experiment tracking, model registry, and versioning

- Azure Machine Learning for training compute and deployment

- CI/CD pipeline for model training, validation, and deployment (Azure DevOps)

- Model monitoring: data drift detection and performance degradation alerting

- 3 models deployed as REST API endpoints with <200ms p95 inference latency

- A/B testing capability for model variants

- Feature store (Azure Feature Store) shared across all 3 models

- Model explainability reports (SHAP values) for compliance and audit

- Role-based access: data scientists, ML engineers, compliance reviewers

# Deliverables

- MLflow tracking server and model registry (dev, staging, prod)

- Azure ML workspace with GPU training compute configured

- CI/CD pipeline: train, validate, deploy (with automated rollback)

- 3 model endpoints deployed and load tested

- Feature store with shared feature sets documented

- Drift monitoring dashboard (Grafana / Azure Monitor)

- SHAP explainability reports for each model

- MLOps operating guide (for data science team handover)

- Model governance documentation (model cards for all 3 models)